PROGRESS OF CONSTRUCTION WORK

1. Sidewalk widening is completed.
2. Site services installation is in progress.
3. Masonry work on the second floor is in progress
4. Concrete pad for garbage enclosure (west parking lot) poured.

UPCOMING WORK

1. Windows installation.
2. Roof Top Unit.
3. Brick veneer.
4. Continue interior masonry walls
5. Continue mechanical and electrical rough-in

COMMUNITY UPDATE:

There will be construction in the west parking lot in November 2023 to replace the old asphalt, as well as the roof build-in beginning on November 13 and continuing until the first week of December, causing unpleasant smells.

CONSTRUCTION PROGRESS PHOTOS:

* Sidewalk progress

 

* West elevation from French Ave



* South elevation from the school field

 